# HollerHub / Hideaway Holler Portal

## Project Evaluation — Scope of Work Done & Remaining

Prepared: June 2026  |  Repository: hollerhub/  |  Production: hollerhub.vercel.app / hollerhub-api.vercel.app

Executive Summary: HollerHub is a full-stack resident and operations portal for Hideaway Holler, a J1 student boarding property in Sevierville, Tennessee. The platform serves three audiences: residents/applicants/alumni, Hideaway Holler property admins, and AppCreatives LLC super admins. The application is substantially built — most core operational workflows are API-backed and usable. The largest gaps are production hardening (Vercel routing, deploys, file storage), unfinished modules (community, check-ins admin UI), and integration completion (Square, push notifications, configurable content).

## 1. Architecture Overview

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 15, TypeScript, Tailwind CSS | Role-based pages, production API proxy at /api/backend/* |
| Backend | Express 5, TypeScript, Prisma | Monolithic app exported as Vercel serverless functions |
| Database | PostgreSQL | 40+ models across resident ops, billing, SOS |
| Auth | JWT + 5 roles | Client-side route guards; no refresh tokens |
| Deploy | Two Vercel projects | frontend/ and backend/ root directories |

## 2. What Has Been Built

### 2.1 Authentication & User Roles (Complete)

| Role | Purpose |
| --- | --- |
| APPLICANT | Pre-arrival application and journey |
| RESIDENT | Active housing resident |
| ALUMNI | Post-stay access and reapply |
| ADMIN | Hideaway Holler property operations |
| SUPER_ADMIN | AppCreatives platform operator |

Built: register, login, /auth/me, role-based redirects, session timeout, audit logging on key actions.

### 2.2 Resident Journey (Applicant → Alumni) (Largely Complete)

| Stage | Frontend | Backend | Status |
| --- | --- | --- | --- |
| Apply to season | /apply | /applications | Complete |
| Profile & documents | /profile | /profiles | Complete |
| Lease workflow | /leases | /leases + PDF signing | Complete |
| Payments (rent/deposit) | /payments | /payments | Manual tracking only |
| Check-in | /check-in | /check-in | Resident side complete |
| Active residency | /dashboard | /dashboard/resident | Complete |
| Maintenance, supplies, reviews | Multiple pages | CRUD APIs | Complete |
| Check-out | /check-out | /check-out | Complete |
| Alumni | /alumni, /alumni/history | Profile + lease history | Complete |

### 2.3 Housing & Assignments (Complete — dual model)

Two housing models exist: (1) Named houses (Bear, Deer, Elk, Fox) — primary model for dashboard and supply requests; (2) Property → Building → Room → Bed hierarchy — secondary parallel system. Admin can create/archive houses, assign residents, and track occupancy.

### 2.4 Admin Operations (Mostly Complete)

| Module | Page | Status |
| --- | --- | --- |
| Dashboard stats | /admin/dashboard | Built (routing recently fixed) |
| Residents list | /admin/residents | Complete |
| Resident detail | /admin/residents/[id] | Read-only, limited |
| Applications | /admin/applications | Approve/reject |
| Housing | /admin/housing | Complete |
| Leases | /admin/leases | Full workflow |
| Payments | /admin/payments | Manual mark paid / verify receipts |
| Notices | /admin/notices | Create only, no edit/delete |
| Maintenance | /admin/maintenance | Status workflow |
| Supply requests | /admin/supply-requests | Fulfill requests |
| Reviews | /admin/reviews | Moderation |
| Seasons | /admin/seasons | List + end season; no create UI |
| Gallery | /admin/gallery | Read-only list |
| Local guide | /admin/local-guide | Read-only list |
| Check-ins approval | /admin/check-ins | Stub — no UI or API calls |
| Billing (service sub) | /admin/billing/subscription | Synced with Super Admin |

### 2.5 SOS Emergency System (Most Polished Vertical)

| Capability | Status |
| --- | --- |
| Resident hold-to-trigger SOS (GPS + location updates) | Complete |
| Reverse geocoding (OpenStreetMap Nominatim) | Complete |
| Admin polling + modal + siren (desktop) | Complete |
| Acknowledge / resolve / mute | Fixed for Vercel routing |
| SOS history (admin + super admin logs) | Complete |
| SOS settings (sound, escalation) | Complete |
| Mobile push notifications | Intentionally disabled |
| Web push on trigger | Code exists, never called |
| SMS fallback | Env-gated, generic HTTP |

Business rules: ADMIN = active emergency responder; SUPER_ADMIN = logs/oversight only; mobile push off.

### 2.6 Super Admin / AppCreatives Platform (Single Client)

| Capability | Status |
| --- | --- |
| Client dashboard (/super-admin/clients/hideaway-holler) | Complete (~700 lines) |
| Service billing (intro $149/mo × 6, then $99/mo) | ClientService* models |
| Invoice generation & manual payments | Complete |
| Account health scoring & audit logs | Complete |
| Multi-client support | Only hideaway-holler hardcoded |
| Stripe platform billing | Built, env-dependent |
| Square payment links | Schema fields only |

### 2.7 Billing Data Sync (Recent — needs deploy verify)

Previously Super Admin and Admin read from different billing table families. Now unified via getServiceBillingSummary(). Delivered: shared ClientService* data, /api/admin/billing/* aliases, 20s polling, cache: no-store, audit logs with old/new values.

### 2.8 Resident Portal Extras

| Feature | Status |
| --- | --- |
| Weather (Open-Meteo + fallback) | Complete |
| Transportation / Wi-Fi / arrival info | Static hideawayInfo.ts |
| Community gallery, local guide, emergency contacts | API-backed |
| PWA install prompt & offline page | Complete |

### 2.9 Public / Marketing (Minimal)

Portal-first design: / redirects to /login. Login page branded Hideaway Holler + AppCreatives. Full marketing site data exists in code but is unused.

## 3. Scope of Work Completed (Recent Sessions)

| Workstream | Deliverables |
| --- | --- |
| Super Admin billing dashboard | Editable billing, automated dates, service subscription system |
| Service billing model | ClientServiceSubscription, invoices, manual payments |
| Production API proxy | Frontend /api/backend/* proxy for CORS-free production |
| Vercel-safe routes | Single-segment SOS routes, super-admin fallbacks |
| SOS system hardening | Acknowledge/resolve 404 fix, proxy rewrite, SW cache fix, modal fixes |
| Login branding | Hideaway Holler portal design |
| Billing sync | Shared data source between Super Admin and Admin |
| Admin dashboard 404 fix | Dedicated proxy routes, admin-dashboard alias, SW v4 |

## 4. What Is Partial, Stubbed, or Not Built

### 4.1 Critical / Production Blockers

| Item | Impact | Notes |
| --- | --- | --- |
| Vercel deploy verification | High | Fixes in commit 59ec585 may not be live on both projects |
| File uploads on Vercel | High | Local filesystem — not durable on serverless |
| Cached frontend bundles | Medium | Old JS may call legacy API paths |
| README outdated | Low | Says "No Stripe" but Stripe integration exists |

### 4.2 Unfinished Features (Code Exists, Not Live)

| Feature | Backend | Frontend | Gap |
| --- | --- | --- | --- |
| Community social feed | Controller + schema built | Components built | Routes not mounted; no pages |
| SOS push notifications | sendSosPushNotifications() | SW push handlers | Never called on trigger |
| Square checkout | Schema fields | Pay Now button | No Square SDK |
| Admin check-ins UI | API exists | Stub page | No approval UI |
| Weather alerts on dashboard | Hardcoded 0 | Static alerts | No real integration |
| Multi-client Super Admin | getDefaultBusinessAccount() | hideaway-holler only | Single-tenant |

### 4.3 Technical Debt

- Dual housing models (named houses vs property/room hierarchy)

- Dual push device models (AdminDevice + AdminPushSubscription)

- Dual billing families (Business* Stripe legacy + ClientService* manual)

- No JWT refresh / blacklist — stateless logout only

- No RBAC beyond role enum

- Missing PWA assets (public/icons/, admin-sos.webmanifest)

- Lease download uses direct apiUrl instead of browser proxy

## 5. Work Left To Do (Prioritized)

### P0 — Production Stability (Do First)

- Confirm both Vercel projects deployed commit 59ec585 (frontend + backend)

- Verify admin dashboard returns 200/401, not 404, at /api/backend/admin/dashboard

- Migrate uploads to Vercel Blob, S3, or similar

- End-to-end billing sync QA — Super Admin change → Admin billing updates

- Hard refresh / SW unregister documentation for admins after deploys

### P1 — Complete Existing Modules

- Mount community routes and build resident/admin community pages

- Build admin check-ins approval UI

- Admin seasons create UI

- Admin gallery & local guide full CRUD

- Resident detail admin page — edit actions, document review

### P2 — Integrations & Platform

- Square payment integration for service invoices

- Stripe production config (webhook, price ID, billing portal)

- SOS push notification wiring or remove dead code

- SMS provider setup (Twilio or equivalent)

- Multi-client Super Admin — client list, per-client routing

### P3 — Content & UX Polish

- Public marketing landing page

- Admin-configurable site content (Wi-Fi, transportation, checklists)

- Weather alerts integration on admin dashboard

- PWA asset completion (icons, manifests)

- Full portal UI/UX QA pass

### P4 — Hardening & Scale

- Consolidate housing models

- JWT refresh tokens or session management

- S3 storage adapter

- Automated API integration tests

- Monitoring / error tracking (Sentry)

## 6. Feature Completeness Matrix

| Domain | Built | Partial | Not Started |
| --- | --- | --- | --- |
| Auth & roles | Yes |  |  |
| Resident journey | Yes |  |  |
| Housing (named houses) | Yes |  |  |
| Leases + PDF | Yes |  |  |
| Resident payments (manual) | Yes |  |  |
| Notices, maintenance, supplies | Yes |  |  |
| Reviews, gallery, local guide |  | Admin CRUD thin |  |
| Check-in/out |  | Admin check-in UI missing |  |
| Admin dashboard | Yes |  |  |
| SOS system | Yes | push/SMS |  |
| Super Admin console | Yes | single client |  |
| Service billing sync | Yes | deploy verify |  |
| Community social |  | code only |  |
| Stripe integration |  | env-dependent |  |
| Square integration |  |  | Yes |
| Public marketing site |  |  | Yes |
| Cloud file storage |  |  | Yes |
| Multi-tenant clients |  |  | Yes |

## 7. Bottom Line

What you have: A functional, role-based resident and property management portal with a strong SOS vertical, a working Super Admin billing console, and broad API coverage for day-to-day Hideaway Holler operations. The resident mobile experience (bottom nav, PWA prompts, emergency SOS) is thoughtfully designed.

What's blocking production confidence: Vercel routing/deploy consistency, durable file storage, and verification that recent billing/dashboard fixes are live.

Biggest unrealized value: Community features (fully coded but not wired), admin check-ins UI, Square/Stripe payment completion, and admin-managed informational content.

Rough completion estimate:

- Core resident + admin operations: ~85% complete

- Super Admin / platform billing: ~75% complete

- Production hardening: ~60% complete

- Community / marketing / advanced integrations: ~25% complete

Document generated from HollerHub codebase evaluation. Private — Hideaway Holler / AppCreatives LLC.